**Dur-Dur Erp-system Project Plan**

**AmiigoTech**

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME** | Dur-Dur Erp-System | | |
| **PROJECT LOCATION** | Jigjiga | | |
| **PROJECT SCOPE** | Develop a comprehensive system for the water manufacturing company (Dur-Dur) | | | | |
| **COMPANY** | AmiigoTech Software Developement Company | | | | |
| **CONTACT NAME** |  | | | | |
| **MAILING ADDRESS** | info@amiigotech.com | | | | |
| **EMAIL** | info@amiigotech.com | | | **PHONE** |  |
| **START DATE** | june 1st 2023 | **END DATE** | july 15th 2023 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task.no** | **ACTIVITY/ TASK NAME** | **RESOURCE ASSIGNED** | **START  DATE** | **END  DATE** | **DURATION**  (in days) | **TASK STATUS** |
| **1** | Database Desgn for Set up finance/account module (Module 1) | AmiigoTeam | june 1st | june 2nd | 2 |  |
| **2** | Continue working on finance/account module (Module 1) | AmiigoTeam | june 2nd | june 2nd | 1 |  |
| **3** | Complete finance/account module (Module 1)  Begin working on expenses module (Module 2) | AmiigoTeam | june 3rd | june 3rd | 1 |  |
| **4** | Continue working on expenses module (Module 2) | AmiigoTeam | june 4th | june 5th | 2 |  |
| **5** | Complete expenses module (Module 2)  Start working on inventory/stock module (Module 3) | AmiigoTeam | june 6th | june 6th | 1 |  |
| **6** | Continue working on inventory/stock module (Module 3) | AmiigoTeam | june 7th | june 9th | 3 |  |
| **7** | Complete inventory/stock module (Module 3)  Begin working on shipment module (Module 4) | AmiigoTeam | june 10th | june 10th | 1 |  |
| **8** | Continue working on shipment module (Module 4) | AmiigoTeam | june 11th | june 12th | 2 |  |
| **9** | Complete shipment module (Module 4)  Start working on sales module (Module 5) | AmiigoTeam | june 13th | june 13th | 1 |  |
| **10** | Continue working on sales module (Module 5)  Divide the days as per specific sales-related tasks (e.g., normal sale, quotation, performa) | AmiigoTeam | june 14th | june 17th | 4 |  |
| **11** | Complete sales module (Module 5)  Begin working on production module (Module 6) | AmiigoTeam | june 18th | june 18th | 1 |  |
| **12** | Continue working on production module (Module 6) | AmiigoTeam | june 19th | june 23rd | 5 |  |
| **13** | Complete production module (Module 6)  Start working on HRM module (Module 7) | AmiigoTeam | june 24th | june 24th | 1 |  |
| **14** | Continue working on HRM module (Module 7) | AmiigoTeam | june 25th | june 27th | 3 |  |
| **15** | Complete HRM module (Module 7)  Begin working on purchase module (Module 8) | AmiigoTeam | june 28th | june 28th | 1 |  |
| **16** | Continue working on purchase module (Module 8) | AmiigoTeam | june 29 | june 30th | 2 |  |
|  | Complete purchase module (Module 8)  Start working on agents/sales module (Module 9) | AmiigoTeam | july 1st | july 1st | 1 |  |
| **17** | Continue working on agents/sales module (Module 9) | AmiigoTeam | july 2nd | july 6th | 5 |  |
| **18** | Complete agents/sales module (Module 9)  Review and finalize any pending tasks | AmiigoTeam | july 7th | july 7th | 1 |  |
| **19** | Buffer day for any unfinished tasks or adjustments | AmiigoTeam | july 8th | july 8th | 1 |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |